## Slide 1
Sprint Review
ai-engineering
February 16 — March 16, 2026
76 Commits
20+ Specs
118K+ LOC
91% Coverage
Notes: Welcome to the sprint review for the period February 16 through March 16, 2026.
This has been an exceptionally productive sprint — 76 commits across 19 active days, touching over 1,100 files with 118,000 lines of new code.
We delivered across architecture, observability, security, testing, and CI/CD.

## Slide 2
Sprint Overview
Feb 16 – Mar 16, 2026 · 19 active days
76
Commits
118K+
Lines Added
20+
Specs Delivered
91%
Test Coverage
Architecture v3
Spec 051
IDE-Adapted Mirrors
Spec 053
Observability
Specs 042-045
Security Hardening
Spec 049
Testing Excellence
Spec 052
CI/CD & Release
Spec 046
Notes: Let me give you a high-level overview.
76 commits by the engineering team across 19 working days. Over 118,000 lines of code were added across 1,143 files. We completed or advanced 20+ specifications. Test coverage rose to 91%, well above our 80% target.
The work spanned 6 major themes which we'll cover in the next slides.

## Slide 3
Architecture v3
Spec 051 — Clean-sheet redesign
BEFORE
7 agents (flat, some missing)
35 skills (5 were stubs)
No proactive governance
No developer onboarding
No SRE/ops agent
Manual self-improvement
AFTER
10 agents (3-tier hierarchy)
40 skills (all functional)
Guard agent — proactive governance
Guide agent — developer growth
Operate agent — SRE & runbooks
Evolve skill — self-improvement loop
12 skills renamed for clarity: build→code · cicd→pipeline · db→schema · feature-gap→gap · perf→performance
Notes: The biggest delivery this sprint is Architecture v3 — spec 051.
This is a clean-sheet redesign of our governance surface. We went from 7 agents to 10, adding guard for proactive governance, guide for developer onboarding, and operate for SRE tasks.
Skills expanded from 35 (5 were stubs) to 40, all fully functional. 12 skills were renamed for self-documenting names — build became code, cicd became pipeline, db became schema.
The self-improvement loop via the evolve skill analyzes audit-log data and proposes framework improvements automatically.

## Slide 4
IDE-Adapted Mirrors
Spec 053 — Full behavior in every IDE
PROBLEM
IDE thin wrappers reference .ai-engineering/ but most IDEs don't execute references → behaviors like Interrogation Phase never run
SOLUTION
Full IDE-adapted copies in .claude/, .github/, .agents/ — each IDE gets complete, executable content
P0
Scaffold
P1
Sync script
P2
Delete legacy
P3-4
Install + owners
P5
Update validators
P6-7
Skills service
P8
Legacy migration
P9
Update tests
Canonical source: src/ai_engineering/templates/.ai-engineering/
Notes: Spec 053 addresses a critical behavioral gap.
Previously, IDE integrations used thin wrappers that referenced agents and skills in .ai-engineering — but most IDEs don't execute these references, so behaviors like the Interrogation Phase never ran.
The solution: full IDE-adapted copies in .claude, .github, and .agents directories. 9 migration phases, completed through Phase 9.
Canonical source remains in src/ai_engineering/templates.

## Slide 5
Observability & Telemetry
Specs 042, 044, 045 — Rich dashboards + cross-IDE tracking
Engineer
Code quality Gate performance Decision health
Team
Token economy Noise ratio Skill usage
AI
Context efficiency Skill efficiency Pattern detection
DORA
Lead time Change failure Deploy frequency
Health
Signal quality Test confidence Security posture
Cross-IDE Telemetry
• ai-eng signals emit skill_invoked
• ai-eng signals emit agent_dispatched
• VCS context: branch, SHA, repo URL
Rich Formatting
• Progress bars with percentages
• Score badges (green/yellow/red)
• Metric tables with color coding
Dual Output
• Human: Rich-formatted tables
• Machine: --json with SuccessEnvelope
• 4 new cli_ui primitives
Notes: Observability matured significantly this sprint.
We now have 5 dashboard modes: engineer, team, AI, DORA, and health. Each surfaces different metrics — from code quality to deployment frequency.
Cross-IDE telemetry via signals emit tracks skill invocations and agent dispatches. Rich formatting with progress bars, score badges, and color-coded metrics.
Dual-output: human-readable Rich tables or JSON for automation.

## Slide 6
Security Hardening
Spec 049 — Zero suppression, zero tolerance
SonarCloud Remediation
4x BLOCKER — Path traversal (S2083) → path validation
1x MAJOR — Command injection (S6350) → arg validation
4x Regex DoS hotspots (S5852) → verified safe
All fixed by code changes — zero suppression comments
4-Stage Gate Pipeline
Pre-commit
gitleaks, ruff format/check
Commit-msg
Message policy, trailers
Pre-push
semgrep, pip-audit, pytest, ty
CI
Full matrix + SonarCloud
NEW GOVERNANCE RULE
No suppression comments allowed (# NOSONAR, # nosec, # noqa, # type: ignore, # pragma: no cover). Fix root cause or escalate.
+ Snyk CI/CD integration for continuous dependency vulnerability monitoring
Notes: Security hardening was driven by SonarCloud Quality Gate findings.
We fixed 5 vulnerabilities — 4 BLOCKER path traversal and 1 MAJOR command injection. All fixed by refactoring the code, not by suppressing findings.
We added a no-suppression governance rule: no NOSONAR, nosec, noqa, or similar comments are allowed. Fix the root cause or escalate.
Snyk integration provides continuous dependency vulnerability monitoring. Our 4-stage gate pipeline — pre-commit, commit-msg, pre-push, and CI — ensures zero ungated operations.

## Slide 7
Testing Excellence
Spec 052 — TDD protocol + Interrogation Phase
TDD Protocol
• RED phase: write failing tests first
• GREEN phase: implement to pass
• Tests are immutable during impl
• Iron Law: never weaken tests
• Writer/implementer separation
• Enforced by dispatch protocol
Interrogation Phase
• Challenge assumptions before planning
• Map: KNOWN / ASSUMED / UNKNOWN
• Executable acceptance criteria
• Verification Commands with expected output
• Replaces prose-based verification
• Built into plan agent workflow
Test Infrastructure
• 91% coverage (target: 80%)
• 20 stacks supported
• Fakes over mocks pattern
• AAA (Arrange-Act-Assert)
• 63 patches → 1 fixture
• Flaky test diagnostics (6 categories)
Test coverage went from 26% (meaningful tests) to 91% this sprint — covering agents, skills, and governance logic
Notes: Testing excellence through spec 052.
The TDD protocol separates RED and GREEN phases — tests are written first and are immutable during implementation. The iron law: never weaken tests.
The Interrogation Phase challenges assumptions before planning — mapping KNOWN, ASSUMED, and UNKNOWN.
Coverage is at 91%. We support 20 stacks with consistent patterns: fakes over mocks, AAA pattern, dynamic counts.
The test rewriting initiative moved from 63 individual patches per test to 1 comprehensive fixture — much more maintainable.

## Slide 8
CI/CD & Release
Spec 046 — Zero-rebuild release model
Zero-Rebuild Release
CI builds & validates → artifact stored
↓
Release downloads exact CI artifact
↓
PyPI + GitHub Releases publish
What CI tests = what ships. Zero drift.
Dependabot Grouping
PRs grouped, exempted from trailer checks to reduce noise
CI Matrix
Linux + macOS + Windows Python 3.11+ · Stabilizing
8 Automated Workflows
CI fixer, code simplifier, daily triage, PR review, security scan, weekly health
Install Smoke Tests
Framework installation validation across platforms
Notes: CI/CD improvements focused on reliability and trust.
Zero-rebuild release model: the release job now downloads the CI-validated artifact instead of rebuilding. What CI tests is exactly what ships.
Dependabot PRs are now grouped and exempted from gate trailer checks to reduce noise while maintaining security.
The CI matrix covers Linux, macOS, and Windows with Python 3.11+.

## Slide 9
Quality Metrics
Enforced — not aspirational
Metric | Target | Current | Status
Test Coverage | ≥ 80% | 91% | EXCEEDED
Cyclomatic Complexity | ≤ 10/function | Enforced (ruff) | PASSING
Cognitive Complexity | ≤ 15/function | Enforced (ruff) | PASSING
Gate Pass Rate | 100% | 100% | PASSING
Token Efficiency | ≥ 95% deferred | 99.19% | EXCEEDED
Code Duplication | ≤ 3% | Measured | TRACKING
All metrics enforced by 4-stage gate pipeline — violations block the commit/push
Notes: Quality metrics at a glance.
Coverage at 91% — target is 80%, so we're well above.
Cyclomatic complexity capped at 10 per function, enforced by ruff.
Cognitive complexity capped at 15.
Gate pass rate is 100% — every commit passes all gates.
Token efficiency at 99.19% — nearly all tokens are deferred, not preloaded.
These aren't aspirational — they're enforced by our gate pipeline.

## Slide 10
Governance Surface
38 specs delivered — 4 IDEs supported
10
Agents
40
Skills
50+
Standards
38
Specs Delivered
4
IDEs
Claude Code
CLAUDE.md + 40 skills + 8 agents
GitHub Copilot
copilot-instructions.md + prompt files + agents
Gemini CLI
GEMINI.md + adapted instructions
OpenAI Codex
AGENTS.md + native format
State: 17 decisions (SHA-256 hashed) · 185+ audit events · Ownership map · Sources lock
Notes: The governance surface now stands at 10 agents, 40 skills, and 50+ standards.
We've delivered 38 specifications total since inception. The framework supports 4 IDEs: Claude Code, GitHub Copilot, Gemini CLI, and Codex.
Decision store has 17 recorded decisions with SHA-256 context hashing. Audit log tracks 185+ events for full traceability.

## Slide 11
Risks & Next Sprint
ACTIVE RISKS
MEDIUM
ty type checker: 84 diagnostics
Non-blocking tech debt — systematic remediation planned
MEDIUM
Cross-OS CI stabilization
Windows + macOS need further hardening in CI matrix
LOW
Architecture v3 agent testing
3 new agents (guard, guide, operate) need integration tests
NEXT SPRINT
Spec 053 Completion
Finalize Phase 10+ of IDE-adapted mirrors migration
Release Readiness
Docs site (Nextra), PyPI stable release, remote skill sources
Framework v2 Restructure
Complete 8-dimension platform audit remediation (Spec 050)
Multi-IDE Verification
End-to-end validation across Claude, Copilot, Gemini, Codex
Notes: Two active risks to watch.
The ty type checker shows 84 diagnostics — these are non-blocking tech debt but should be addressed systematically.
Cross-OS CI is stabilizing — Windows and macOS need further hardening.
Next sprint priorities: complete spec-053 migration, release readiness with docs site (Nextra), PyPI stable release, and multi-IDE verification.

## Slide 12
Thank You
Questions?
Architecture v3
IDE Mirrors
Observability
Security
Sprint Feb 16 — Mar 16, 2026 · ai-engineering
Notes: Thank you for your time. Open for questions.
Key takeaway: the framework evolved from content-only governance to a production-grade platform with measurable quality improvements across every dimension — security, testing, observability, and architecture.